- STM Demo Development — Scope of Work

Project Objective

Develop a Smart Teller Machine (STM Demo) for on-site demonstration at Wynn and future bank showcases.
The system will feature voice-driven conversation with a digital avatar, capable of handling two core workflows:

- Credit Card Intelligent Pre-Approval + Product Explanation

- Bank Account Opening Appointment + Document Reminder + CRM Case Creation

The STM will:

- Display a Avatar on a 55″ 4K touch screen

- Use Azure Speech (TTS + STT) for multilingual voice interaction

- Use SLM (3–7B model) as the reasoning & task control layer

- Run NPU for local ASR/SLM to meet bank-grade data security

- Support Cantonese, Mandarin (Simplified & Traditional), and English

- System Architecture (Responsibility by Layer)

| Layer | Component | Key Tasks | Responsibility |
| --- | --- | --- | --- |
| A. Avatar Front-End | Avatar SDK + UI Integration | - Avatar rendering (lip-sync with Azure TTS) - Display subtitles, forms, and animations - Manage scene transitions on 4K screen | Avatar / Front-End Developer |
| B. Voice Layer | Azure Speech (STT + TTS) | - Real-time voice-to-text (Cantonese / Mandarin / English) - Multi-voice TTS with lip-sync timing - Audio buffering & latency optimization | Speech Engineer |
| C. Local Intelligence Layer | NPU + SLM | - Deploy quantized small LLM (3–7B) on NPU - Handle offline ASR (Whisper-small /ASR) - Intent detection, slot extraction, fallback routing | AI Engineer / Edge Developer |
| D. Workflow Layer | SLM-based FSM / Workflow | - Implement FSM workflows for “Credit Card Pre-Approval” & “Account Opening Appointment” - Integrate OCR, CRM mock APIs | Backend Engineer |
| E. Integration Layer | Agent Hub + Orchestrator | - Coordinate data flow: STT → SLM → TTS - Manage dialogue state, fallback, and re-prompting - Handle session logs & error recovery | Solution Integrator |
| F. Deployment Layer | On-device deployment | - Integrate all modules onto the STM Demo (i7 / 32 GB / RTX 4060 / NPU) - Network and streaming optimization | System Integrator |

- Functional Module Breakdown

| Module | Description | Deliverable |
| --- | --- | --- |
| 1. Avatar Interaction Layer | Avatar integrated with Azure TTS for real-time talking head | Executable app or web front-end |
| 2. Speech Adapter | Azure Speech real-time STT/TTS API connector (Cantonese, Mandarin, English) | API adapter with test scripts |
| 3. Edge ASR/SLM Module | Deploy local ASR (compiled Whisper-small) + 3B–7B SLM model on NPU | Python module + SDK integration |
| 4. Dialogue Orchestrator | Manages dialogue flow and connects STT → SLM → TTS | Middleware with state tracking |
| 5. FSM Workflows | Credit Card Pre-Approval + Account Opening Appointment | FSM JSON / YAML config files |
| 6. OCR & Form Generator | Use OCR SDK for ID recognition + dynamic form display | API mock + UI form JSON |
| 7. CRM Mock API | Create cases and push simulated SMS/email reminders | RESTful API mock |
| 8. Logging & Dashboard | Track latency, recognition rate, and flow success | JSON log + simple web dashboard |

- Acceptance Criteria

| Metric | Acceptance Threshold |
| --- | --- |
| STT → TTS latency | ≤ 1.2 s end-to-end |
| Avatar lip-sync accuracy | ≤ 150 ms delay |
| ASR accuracy | ≥ 90% for all supported languages |
| Workflow success | ≥ 95% completion rate |
| Offline fallback | Works without Internet (Mobilint local ASR/SLM) |
| Stability | ≥ 4 hours continuous operation |
| Log completeness | JSON logs with timestamps and confidence values |